PES UNIVERSITY, BANGALORE

Department of Computer Science and Engineering

Software Test Plan

for

Gym Management System

Version 1.1

Prepared by Team 16

Ronak M Surana

Prajwal Deshpande

Chatresh Ramasai Gudi

Nitesh Harsur

Prajwal Ambanna

29th September, 2026

Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 29-09-2026 | Prajwal Deshpande, Nitesh Harsur | Initial test plan based on SRS v1.1 |
| 1.1 | 02-10-2026 | Prajwal Ambanna | Added Test Cases |

Table of Contents

1. Introduction	3

1.1 Purpose	3

1.2 Scope	3

1.3 References	3

1.4 Definitions	3

2. Test Items	4

3. Features to be Tested	4

4. Features Not to be Tested	5

5. Test Approach / Strategy	6

5.1 Security Validation	7

6. Test Environment	9

7. Test Schedule	9

8. Test Deliverables	10

9. Roles and Responsibilities	10

10. Risks and Mitigation	10

11. Assumptions and Dependencies	11

12. Suspension and Resumption Criteria	11

13. Test Case Management and Traceability	11

13.1 Approach	11

13.2 Requirements Traceability Matrix	12

13.3 Planned Test Case Index	13

14. Test Metrics and Reporting	14

14.1 Metrics	14

14.2 Defect Severity	15

14.3 Reports	15

15. Approvals	15

# 1. Introduction

## 1.1 Purpose

This document defines the test plan for the Gym Management System (GMS) v1.0, a MERN-stack web application that manages gym memberships, class bookings and equipment maintenance. It describes the objectives, scope, strategy, environment, schedule, responsibilities and risks for verifying that the system satisfies the Software Requirements Specification (SRS) v1.1 prepared by Team 16. It is intended for developers, testers, the project manager and the course faculty reviewing the project.

Test objectives:

- Verify every functional requirement (REQ-1 to REQ-6) and security requirement (REQ-SEC-01, REQ-SEC-02) with both positive and negative test cases.

- Validate the non-functional requirements: performance, backup, availability, credential storage and transport security.

- Validate the security requirements and the Confidentiality and Integrity objectives in SRS §6.3 against common web attack classes (Section 5.1).

- Establish two-way traceability between SRS requirements and test cases (Section 13).

- Produce objective evidence (execution logs, defect reports, metrics) to support the release decision.

## 1.2 Scope

In scope: Membership Management (registration, login, subscription renewal and payment), Booking and Scheduling (class catalogue, booking, capacity control, cancellation and notification), Equipment Management (inventory, maintenance tickets, availability list), role-based access control for the Admin, Trainer and Member roles, the REST API, the React user interface, and the non-functional requirements listed in Section 3.

Out of scope: Third-party services (payment gateway internals, MongoDB Atlas infrastructure, e-mail/SMS providers), native mobile applications, physical access hardware and any behaviour not specified in the SRS. The full list with reasons is in Section 4.

## 1.3 References

- Software Requirements Specification – Gym Management System, Team 16, Version 1.1 (revision of 28 September 2026; initial issue 11 September 2026).

- IEEE Std 829-2008, Standard for Software and System Test Documentation (structure of this plan).

- IEEE Std 830-1998, Recommended Practice for Software Requirements Specifications.

- OWASP Top 10 (2021) and OWASP Application Security Verification Standard (ASVS) 4.0.

- Software Engineering Mini-Project Deliverables Part-1, PES University.

## 1.4 Definitions

| Term | Meaning |
| --- | --- |
| GMS | Gym Management System |
| SRS / RTM | Software Requirements Specification / Requirements Traceability Matrix |
| FR / NFR | Functional Requirement / Non-Functional Requirement |
| MERN | MongoDB, Express.js, React, Node.js |
| RBAC | Role-Based Access Control (Admin, Trainer, Member) |
| JWT | JSON Web Token used for user authentication |
| TC | Test Case, identified as TC-<AREA>-<nn> |
| UAT | User Acceptance Testing |
| p95 | 95th-percentile response time |
| IDOR | Insecure Direct Object Reference (accessing another user’s record by changing an ID) |

# 2. Test Items

The build under test is the GMS v1.0 release candidate taken from the main branch. Module names follow the architecture references in the SRS traceability matrix.

| Test Item | Description | SRS Ref. |
| --- | --- | --- |
| Auth Module | Registration, login, JWT issue and verification, password storage, profile | REQ-1, REQ-SEC-01, NFR-4 |
| Billing Module | Subscription tiers, renewal, payment-gateway integration, expiry-date calculation | REQ-2, NFR-5 |
| Booking Module | Class catalogue, booking, capacity control, class cancellation, member notification | REQ-3, REQ-4 |
| Equipment Module | Inventory, maintenance tickets, equipment status and availability list | REQ-5, REQ-6 |
| RBAC middleware | Backend route protection for Admin, Trainer and Member roles | REQ-SEC-02, NFR-5 |
| Dashboard / reporting API | Dashboard data endpoints and booking report | NFR-1 |
| Digital entry pass | Member entry pass retrieval | NFR-3 |
| Backup job | Scheduled daily database backup and restore procedure | NFR-2 |
| React frontend | Persistent sidebar navigation, responsive layout, toast notifications | UI-1 |

# 3. Features to be Tested

Features are mapped to the requirement IDs used in the SRS.

| ID | Feature / Requirement | Module | Priority |
| --- | --- | --- | --- |
| REQ-1 | The system shall allow users to register with a unique email address and password (field rules per SRS Appendix B). | Auth | High |
| REQ-2 | The system shall automatically calculate and update the membership expiry date upon successful payment. | Billing | High |
| REQ-3 | The system shall prevent a member from booking a class if the maximum capacity has been reached. | Booking | High |
| REQ-4 | The system shall allow an Admin or Trainer to cancel a class, automatically notifying enrolled members. | Booking | High |
| REQ-5 | The system shall allow staff to submit maintenance tickets for specific inventory IDs. | Equipment | Medium |
| REQ-6 | The system shall exclude equipment marked “Under Maintenance” from available use lists. | Equipment | Medium |
| REQ-SEC-01 | The system shall enforce JWT authentication for all API endpoints, requiring a valid token for any data retrieval or state change. | Auth / API | High |
| REQ-SEC-02 | The system shall implement strict RBAC on the backend so that only users with the “Admin” role can access /api/users/delete and /api/revenue/view. | RBAC | High |
| NFR-1† | Dashboard API responses shall resolve in under 1.5 seconds under normal load (SRS §6.1). | Dashboard | High |
| NFR-2† | Database backups shall occur daily (SRS §6.2). | Backup | High |
| NFR-3† | Members shall be able to access their digital entry passes 24/7 (SRS §6.4). | Entry pass | Medium |
| NFR-4† | Passwords shall be encrypted/hashed before database storage (SRS §2.5, Appendix B). | Auth | High |
| NFR-5† | Only the Admin role can delete user accounts or alter financial records (SRS §6.5). | RBAC / Billing | High |
| NFR-6† | All client-server communication shall use HTTP/HTTPS with JSON messages (SRS §3.3). | API | Medium |
| UI-1† | Responsive UI, persistent sidebar navigation and toast error messages (SRS §3.1). | Frontend | Medium |

# 4. Features Not to be Tested

| Feature / Area | Reason and treatment |
| --- | --- |
| Payment gateway internals (Stripe/Razorpay processing, settlement) | Third-party responsibility. Only our integration is tested: order creation, success/failure callback handling and signature verification, using the gateway’s sandbox. |
| MongoDB Atlas infrastructure, hosting and network | Provider responsibility. Only application behaviour when the database is slow or unavailable is tested. |
| Actual e-mail/SMS delivery for notifications | External provider. REQ-4 tests that the system generates and dispatches a notification for every enrolled member to a stubbed or test-inbox service. |
| Native mobile apps and browsers other than latest Chrome, Firefox and Safari | SRS specifies a responsive web application for these browsers only. |
| Stress, soak and denial-of-service testing beyond normal load | Not required by the SRS. Only normal-load performance (NFR-1) and the availability check (NFR-3) are covered. |
| Physical entry hardware (turnstiles, RFID/QR scanners) | SRS only requires availability of the digital entry pass, not hardware integration. |
| Formal third-party penetration test or PCI-DSS certification | Card data is handled by the gateway. We verify only that no card data is stored or logged (Section 5.1, SV-06). |
| Framework internals (React, Express, Mongoose, Node.js) | Assumed tested upstream; only our use of them is tested. |
| Functionality not specified in the SRS | Cannot be verified against a requirement. New features require an SRS change and a plan update. |

# 5. Test Approach / Strategy

Testing is requirement-driven and risk-based. Every requirement has at least one positive and one negative test, and High-priority and security tests are automated so they can run on every pull request in CI.

Test levels

| Level | Scope | Tools | Owner |
| --- | --- | --- | --- |
| Unit | Controllers, models, services, RBAC and JWT middleware, React components. Target: at least 70% statement coverage on backend business logic. | Jest, Vitest, React Testing Library | Developers |
| Integration | REST endpoints against a real (in-memory) MongoDB, payment sandbox or signed-callback simulator, middleware chain (auth → role check → controller). | Jest, Supertest, mongodb-memory-server, Postman/Newman | Developers and Test Engineers |
| System | End-to-end journeys through React → Express → MongoDB on staging for all three roles, following the SRS stimulus/response sequences (§5.1.2, §5.2.2, §5.3.2). | Playwright (Chromium, Firefox, WebKit) | Test Engineers |
| Acceptance (UAT) | Role-based scenarios executed by a reviewer acting as Admin, Trainer and Member against the acceptance criteria. | Manual | Product Owner / Faculty reviewer |

Test types

| Type | Approach | Pass criterion |
| --- | --- | --- |
| Functional | Positive and negative tests for REQ-1 to REQ-6, including boundary values from Appendix B (field lengths 50/100/15/64) and state changes (membership, class, equipment). | All expected results met |
| Regression | Automated unit and API suite on every pull request; full end-to-end suite before each release candidate and after each defect-fix cycle. | No previously passing test fails |
| Performance | k6 script against dashboard endpoints: 50 concurrent virtual users, 10-minute steady state, after a 2-minute warm-up (normal load is an assumption, see Section 11). | p95 < 1.5 s, error rate < 1% |
| Security | Authentication, authorization, injection, payment-integrity, transport and dependency checks as detailed in Section 5.1. | No open High/Critical findings |
| Usability and compatibility | Layouts at 375, 768 and 1366 px widths; Chrome, Firefox and Safari (latest); toast messages are clear and actionable. | No blocking layout or workflow defect |
| Reliability / recovery | Verify the daily backup job runs; restore the latest backup into a clean database and compare record counts and sample data; monitor entry-pass availability for 72 hours on staging. | Restore succeeds; availability ≥ 99.5% |

Test design techniques

- Equivalence partitioning and boundary value analysis: class capacity (N-1, N, N+1), field lengths, tier values (Basic, Premium, VIP).

- State-transition testing: membership (Active → Expired → Renewed), class (Open → Full → Cancelled), equipment (Available → Under Maintenance → Available).

- Decision tables: role × action permission matrix (Admin, Trainer, Member against each protected operation).

- Concurrency testing: two members booking the last remaining slot at the same time.

- Error guessing: e-mail case variants and trailing spaces, expired or tampered tokens, replayed payment callbacks.

Entry criteria

- SRS v1.1 is baselined and this test plan is reviewed.

- A stable build is deployed to staging and passes the smoke test (login, view classes, view equipment).

- Unit tests for the delivered modules pass in CI.

- Test data is seeded and payment sandbox credentials are configured.

- Test cases for the cycle are reviewed and traceable to requirements.

Exit criteria

- 100% of planned test cases executed.

- 100% of High-priority test cases passed; 0 open Critical or High defects.

- Remaining Medium/Low defects are documented, triaged and have a workaround.

- Requirement coverage in the RTM is 100% (every REQ, REQ-SEC, NFR and UI ID has at least one executed test).

- Final performance run meets NFR-1; security scan shows no unresolved High/Critical findings.

- Test Summary Report is signed off by the Product Owner.

## 5.1 Security Validation

Security validation implements the two security requirements in SRS §6.3 (REQ-SEC-01 and REQ-SEC-02), verifies the two stated security objectives (Confidentiality and Integrity), and covers the constraints in §2.5 (RBAC, encrypted passwords). It is organised around the OWASP Top 10 (2021) and combines automated tests in CI, tool-based scanning of the staging environment and manual testing of authentication and payment flows.

Security objectives and coverage

| Objective (SRS §6.3) | Requirements | Validated by |
| --- | --- | --- |
| Confidentiality: member personal data (passwords, contact details, payment information) is protected from unauthorized access or disclosure. | REQ-SEC-01, REQ-SEC-02, NFR-4, NFR-6 | SV-01, SV-02, SV-04, SV-05, SV-06 (no card data stored), SV-07, SV-08 |
| Integrity: transaction records (membership payments, class bookings) cannot be maliciously altered by unauthorized users. | REQ-SEC-02, NFR-5, REQ-2, REQ-3 | SV-02 (including cross-member access), SV-03, SV-06 |

Security validation activities

| ID | Area | Validation | Tools | Ref. |
| --- | --- | --- | --- | --- |
| SV-01 | Authentication (JWT) | Route-inventory test: every registered API route except the public allow-list (register, login) is called with no token, a malformed token, an expired token, a tampered signature and an “alg: none” token. Each must return 401 with no data returned and no state changed. A valid token is accepted. Token expiry is enforced and the signing secret is not in source code. | Jest/Supertest, Postman | REQ-SEC-01 |
| SV-02 | Authorization (RBAC) | Endpoint-by-role matrix for /api/users/delete and /api/revenue/view: Admin succeeds, Trainer and Member receive 403, anonymous receives 401; on a 403 the target data is verified unchanged. All other Admin routes are tested the same way. Horizontal escalation: Member A cannot read, book or cancel on behalf of Member B (IDOR). | Supertest, Newman | REQ-SEC-02 |
| SV-03 | Mass assignment | Registration and profile-update requests containing extra fields (role: “Admin”, tier, expiry date) are ignored or rejected. A self-registered user is always a Member, so registration cannot be used to reach Admin-only endpoints. | Postman | REQ-1, REQ-SEC-02 |
| SV-04 | Credential storage | Passwords are stored as salted bcrypt hashes (cost factor 10 or higher). Password and hash are never returned in API responses or written to logs. Verified by database inspection and log review. | Jest, mongosh | NFR-4 |
| SV-05 | Input validation and injection | NoSQL injection in login and search bodies (for example {"$ne": null}); stored and reflected XSS in name, class and ticket-description fields; oversized payloads. Fuzzing of registration, booking and ticket inputs. | OWASP ZAP, Postman | REQ-1, REQ-5 |
| SV-06 | Payment integrity | A forged, unsigned or replayed payment-success callback does not extend membership expiry. The gateway signature is verified server-side. No card data is stored or logged. | Postman, Jest | REQ-2, NFR-5 |
| SV-07 | Transport security | HTTP redirects to HTTPS; TLS 1.2 or higher only; security headers present (HSTS, X-Content-Type-Options, CSP); CORS restricted to the frontend origin. | testssl.sh, ZAP baseline | NFR-6 |
| SV-08 | Login abuse | Failed logins return a generic message (no user enumeration). Rate limiting or lockout behaviour is checked; if absent it is logged as a security improvement. | Postman, k6 | REQ-SEC-01 |
| SV-09 | Dependencies and secrets | npm audit shows no unresolved High/Critical vulnerabilities; repository scanned for committed secrets; .env files are git-ignored. | npm audit, gitleaks | §2.5 |
| SV-10 | Backup protection | Backups are restorable and are not publicly accessible. | Manual | NFR-2 |

Security pass criteria: all security test cases (TC-SEC-xx) pass, no High or Critical finding remains open, and every Medium finding has a documented fix or accepted risk.

# 6. Test Environment

| Component | Specification |
| --- | --- |
| Environments | Local/CI (GitHub Actions with in-memory MongoDB) for unit and integration tests; Staging (deployed frontend and backend with a dedicated MongoDB Atlas cluster and HTTPS) for system, performance, security and UAT. |
| Hardware | Developer laptops (8 GB RAM or more); one desktop-resolution and one mobile-resolution client (physical phone or browser emulation). |
| Software | Node.js LTS, Express, MongoDB 7 or later, React with Vite and Tailwind CSS. Browsers: latest Chrome, Firefox and Safari. |
| Tools | Jest, Supertest, Vitest, React Testing Library, mongodb-memory-server, Playwright, Postman/Newman, k6, OWASP ZAP, testssl.sh, npm audit, gitleaks, GitHub Actions (CI), GitHub Issues (defect tracking). |
| Test data | 1 Admin, 2 Trainers and 10 Members across Basic, Premium and VIP tiers, including one expired membership and one expiring within a day; classes with capacity 20, capacity 1, a full class and a cancelled class; 10 equipment items in Available and Under Maintenance states; gateway sandbox success and failure payment instruments; boundary-length strings for Appendix B fields; a seed script resets data before each cycle. |

# 7. Test Schedule

Dates are tentative and must be aligned with the implementation milestones agreed for the project.

| Milestone | Date | Owner |
| --- | --- | --- |
| Test plan baselined (this document) | 29-Sep-2026 | QA Lead |
| Test case design and review | 30-Sep-2026 to 05-Oct-2026 | Test Engineers |
| Environment setup and test data seeding | 06-Oct-2026 to 08-Oct-2026 | Developers, Test Engineers |
| Smoke test of first stable build | 09-Oct-2026 | Test Engineers |
| Execution cycle 1: functional, integration, system | 12-Oct-2026 to 16-Oct-2026 | Test Engineers |
| Performance and security testing | 19-Oct-2026 to 21-Oct-2026 | Test Engineers |
| Defect fixing and regression (cycle 2) | 22-Oct-2026 to 26-Oct-2026 | Developers, Test Engineers |
| User acceptance testing | 27-Oct-2026 to 28-Oct-2026 | Product Owner |
| Test Summary Report | 30-Oct-2026 | QA Lead |

# 8. Test Deliverables

- Test Plan (this document) and the Requirements Traceability Matrix

- Test cases (manual and automated) with expected results

- Automated test scripts (Jest, Playwright, Postman collections, k6 scripts) in the project repository

- Test data and seed scripts

- Test execution logs and CI reports

- Defect reports

- Performance and security scan reports

- Test Summary Report

# 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | To be assigned | Owns the plan and RTM, coordinates execution, reports status and metrics, prepares the Test Summary Report. |
| Test Engineer(s) | To be assigned | Design and execute test cases, build automation (Playwright, k6, Postman), run security scans, log defects. |
| Backend Developer | To be assigned | Unit and integration tests for controllers, models and middleware; fix backend defects; provide seed scripts. |
| Frontend Developer | To be assigned | Component tests; fix UI defects; maintain test IDs in the UI for automation. |
| Product Owner / Faculty reviewer | To be assigned | Clarify requirements, run UAT, approve results and sign off release readiness. |

# 10. Risks and Mitigation

| # | Risk | L / I | Mitigation |
| --- | --- | --- | --- |
| 1 | Delay in delivery of a stable build | M / H | Early smoke builds; CI runs on every pull request; agree a feature-freeze date before cycle 1. |
| 2 | Payment sandbox unavailable or different from live behaviour | M / M | Signed-callback simulator for automated tests; run against the real sandbox at least once per cycle. |
| 3 | Booking race condition (REQ-3) is hard to reproduce | M / H | Scripted concurrent requests; developers use an atomic database update for slot decrement; test at integration level. |
| 4 | Free-tier hosting cold starts and limits distort NFR-1 and NFR-3 results | H / M | Warm up before measuring; record the hosting tier in the report; repeat the performance run on a local production build. |
| 5 | Ambiguous NFRs (“normal load”, “24/7”) | H / M | Working definitions fixed in Section 11 and confirmed with the Product Owner; SRS clarification requested. |
| 6 | Small team and fixed deadline | H / M | Prioritise High-priority and security tests; automate regression early; time-box UAT. |
| 7 | Safari testing needs Apple hardware | M / L | Use Playwright WebKit and a team member’s Mac for a manual pass. |

# 11. Assumptions and Dependencies

- SRS v1.1 is baselined; any change goes through change control and triggers an update of the RTM and affected test cases.

- The payment gateway sandbox is available and credentials are provided before execution starts.

- Staging mirrors the intended production configuration, including HTTPS.

- Normal load (NFR-1) is assumed to be 50 concurrent users with at least 1,000 members and 200 bookings in the database. To be confirmed by the Product Owner.

- 24/7 availability (NFR-3) is interpreted as at least 99.5% availability over a continuous 72-hour monitoring window on staging, because the SRS gives no figure.

- REQ-4 notifications are sent through a service interface that can be stubbed; the delivery channel (in-app or e-mail) is to be confirmed.

- REQ-SEC-01 applies to all API endpoints except the public authentication endpoints (register and login), which cannot require a token. The exact allow-list is to be confirmed with the SRS authors.

- Developers deliver unit tests together with each module.

# 12. Suspension and Resumption Criteria

Suspend testing if:

- The staging environment is unavailable for more than 4 hours.

- The build fails the smoke test or is so unstable that it blocks more than 30% of planned test cases.

- A Critical defect in login or JWT handling blocks all role-based tests.

- The payment sandbox is down for more than one working day (only payment-related tests are suspended).

Resume testing when:

- Blocking defects are fixed and verified, and a new build passes the smoke test.

- The environment is restored and test data is re-seeded.

# 13. Test Case Management and Traceability

## 13.1 Approach

- Test case IDs follow TC-<AREA>-<nn> (REG, PAY, BK, CL, EQ, PERF, REL, AVL, SEC, UI).

- The RTM maps each requirement to its test cases (forward traceability) and each test case back to a requirement (backward traceability). Any requirement without a test case, or test case without a requirement, is a gap.

- Every defect is linked to the failing test case and requirement ID.

- Detailed test case specifications (preconditions, steps, expected results) are added in Appendix A as part of the test-case update deliverable.

- This RTM uses the requirement IDs of SRS v1.1. The test IDs in SRS Appendix C (UT-nn, IT-nn, ST-nn) are treated as suite-level IDs: each suite contains the detailed TC-xxx cases listed in Section 13.3. Appendix C has no rows for the non-functional requirements, so those rows are added here and should be copied back into the SRS.

## 13.2 Requirements Traceability Matrix

| Req. ID | Requirement | SRS App. C | Test Case IDs | Levels |
| --- | --- | --- | --- | --- |
| REQ-1 | User registration | UT-01 ST-01 | TC-REG-01 TC-REG-02 TC-REG-03 TC-SEC-06 | Unit, Integration, System |
| REQ-2 | Expiry update on payment | UT-02 ST-01 | TC-PAY-01 TC-PAY-02 TC-SEC-07 | Unit, Integration, System |
| REQ-3 | Block booking at full capacity | UT-03 ST-02 | TC-BK-01 TC-BK-02 TC-BK-03 TC-SEC-08 | Unit, Integration, System |
| REQ-4 | Class cancellation and notification | UT-04 ST-02 | TC-CL-01 TC-CL-02 TC-CL-03 | Unit, Integration, System |
| REQ-5 | Maintenance ticket submission | UT-05 ST-03 | TC-EQ-01 TC-EQ-02 | Unit, Integration, System |
| REQ-6 | Exclude equipment under maintenance | UT-06 ST-03 | TC-EQ-03 TC-EQ-04 | Unit, Integration, System |
| REQ-SEC-01 | JWT authentication on all API endpoints | IT-01 ST-04 | TC-SEC-01 | Integration, System |
| REQ-SEC-02 | RBAC: Admin-only /api/users/delete and /api/revenue/view | IT-02 ST-05 | TC-SEC-02 TC-SEC-06 TC-SEC-08 | Integration, System |
| NFR-1 | Dashboard response < 1.5 s | not in SRS | TC-PERF-01 | Performance |
| NFR-2 | Daily backup | not in SRS | TC-REL-01 | System |
| NFR-3 | 24/7 entry pass availability | not in SRS | TC-AVL-01 | System |
| NFR-4 | Password hashing | not in SRS | TC-SEC-03 | Unit, Integration |
| NFR-5 | Admin-only delete / financial changes | not in SRS | TC-SEC-04 | Integration, System |
| NFR-6 | HTTPS and JSON communication | not in SRS | TC-SEC-05 | System |
| UI-1 | Responsive UI, sidebar, toasts | not in SRS | TC-UI-01 | System, Acceptance |

Coverage: 6 of 6 functional requirements, 2 of 2 security requirements, 6 of 6 other non-functional requirements and 1 of 1 interface requirement have at least one planned test case.

## 13.3 Planned Test Case Index

| TC ID | Scenario | Req. | Type | Priority |
| --- | --- | --- | --- | --- |
| TC-REG-01 | Register with valid unique email and password; account created and password stored hashed. | REQ-1 | Functional, Auto | High |
| TC-REG-02 | Register with an existing email, including different letter case; rejected with a clear error. | REQ-1 | Functional, Auto | High |
| TC-REG-03 | Missing mandatory fields and values at and beyond the Appendix B length limits. | REQ-1 | Functional, Auto | Medium |
| TC-PAY-01 | Successful payment extends expiry by the plan duration (renewal before and after expiry). | REQ-2 | Functional, Auto | High |
| TC-PAY-02 | Failed or cancelled payment leaves expiry unchanged and shows an error. | REQ-2 | Functional, Auto | High |
| TC-BK-01 | Book a class with free slots; available slots reduce by 1 and booking is confirmed. | REQ-3 | Functional, Auto | High |
| TC-BK-02 | Book a full class; rejected and slot count unchanged. | REQ-3 | Functional, Auto | High |
| TC-BK-03 | Two members book the last slot simultaneously; exactly one succeeds. | REQ-3 | Concurrency, Auto | High |
| TC-CL-01 | Admin cancels a class; status is Cancelled and every enrolled member is notified. | REQ-4 | Functional, Auto | High |
| TC-CL-02 | Trainer cancels own class; notifications sent. | REQ-4 | Functional, Auto | Medium |
| TC-CL-03 | Member attempts to cancel a class; rejected with 403. | REQ-4 | Negative, Auto | High |
| TC-EQ-01 | Staff submits a ticket for a valid inventory ID; ticket created. | REQ-5 | Functional, Auto | Medium |
| TC-EQ-02 | Ticket with non-existent inventory ID or empty description; rejected. | REQ-5 | Negative, Auto | Medium |
| TC-EQ-03 | Equipment set to Under Maintenance no longer appears in the available list. | REQ-6 | Functional, Auto | Medium |
| TC-EQ-04 | Equipment returned to Available reappears in the list. | REQ-6 | Functional, Auto | Medium |
| TC-PERF-01 | Dashboard API p95 < 1.5 s at 50 concurrent users for 10 minutes. | NFR-1 | Performance, Auto | High |
| TC-REL-01 | Daily backup job runs; latest backup restored to a clean database with data verified. | NFR-2 | Reliability, Manual | High |
| TC-SEC-01 | Every API route except register and login rejects missing, malformed, expired and tampered JWTs with 401. | REQ-SEC-01 | Security, Auto | High |
| TC-SEC-02 | /api/users/delete and /api/revenue/view: Admin succeeds; Trainer and Member get 403; anonymous gets 401; data unchanged on 403. | REQ-SEC-02 | Security, Auto | High |
| TC-SEC-03 | Password stored as bcrypt hash; never present in responses or logs. | NFR-4 | Security, Auto | High |
| TC-SEC-04 | Only Admin can delete users or alter financial records. | NFR-5 | Security, Auto | High |
| TC-SEC-05 | HTTP redirects to HTTPS; TLS 1.2 or higher; security headers present. | NFR-6 | Security, Tool | Medium |
| TC-SEC-06 | NoSQL injection, XSS and mass assignment (role field) on registration; self-registered user cannot become Admin. | REQ-1, REQ-SEC-02 | Security, Auto | High |
| TC-SEC-07 | Forged or replayed payment callback does not extend expiry. | REQ-2 | Security, Auto | High |
| TC-SEC-08 | Member A cannot access or cancel Member B’s booking (IDOR). | REQ-3, REQ-SEC-02 | Security, Auto | High |
| TC-AVL-01 | Entry pass endpoint monitored for 72 hours; availability at least 99.5%. | NFR-3 | Reliability, Auto | Medium |
| TC-UI-01 | Responsive layout at 375/768/1366 px; sidebar navigation; errors shown as toasts. | UI-1 | Usability, Manual | Medium |

# 14. Test Metrics and Reporting

## 14.1 Metrics

- Percentage of test cases executed, passed, failed and blocked

- Requirement coverage (requirements with at least one executed and passing test)

- Defect density per module and defect aging

- Defect leakage (defects first found in UAT rather than in earlier levels)

- Automation ratio and backend statement coverage (target 70% or higher)

- Performance: p50 and p95 response time and error rate at the tested load

## 14.2 Defect Severity

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | System unusable, data loss or security breach. Blocks testing. | Member can reach Admin routes; membership extended without valid payment. |
| High | Major function fails with no workaround. | Booking allowed beyond capacity; expiry not updated after successful payment. |
| Medium | Function partly works or a workaround exists. | Some enrolled members not notified; wrong toast message. |
| Low | Cosmetic or minor usability issue. | Misaligned element on a specific screen size. |

## 14.3 Reports

- Daily execution status during execution cycles

- Weekly defect summary

- Final Test Summary Report with metrics, open defects, RTM status and release recommendation

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Project Manager | Ronak M Surana | 2nd October, 2026 |